Timeline For Building A New Exhibit

How long does it take to build a new exhibit?  Although Skyline can work miracles to create a great exhibit as fast as humanly possible, a lot of the initial work depends on your quick and active participation.  Start by entering your show date and working backwards to see how far back before the show you must begin preparing.  Give yourself time for good exhibit design!  It can take time for all the decision makers to agree on your company’s message and to choose or create images you need for your exhibit graphics.

_____  Show date

_____  5  Ship exhibit to show

_____  3  Inspect and train

_____  5  Ship exhibit to client

_____  5 - 25 (working days) Build exhibit, depending on size and complexity

_____  4  Photo test and approval

_____  4  Compositing

_____  2-5 Graphic file creation

_____  2  Order processing

_____  2  Customer approval

_____  7  Graphic design and color rendering

_____  3  Meet and approve any changes

_____  4  Architecture design and drawing

_____  2  Art gathering

_____      Initial meeting and information gathering